Agile Project Planning for a Hospital Management System Using Scrum and Trello

Samjhana Neupane

Modern Institute of Technology (MIT)

CSE 220: Principles of Software Engineering

Professor Poshan Karki

July 10, 2026

# Introduction

- Project Background

This project is mainly concerned with the development of a Hospital Management System (HMS) for a medium-size hospital. Hospital Management System is an automatic solution which can help in the management of various functions of the hospital on a daily basis like patient registration, doctor management, appointment scheduling, medical records, billing, etc. and can also generate reports. The hospital can use the digital system to replace manual record-keeping, which can help to improve efficiency, reduce human error, and enhance healthcare services for patients (Sommerville, 2016).

The system aims to help the hospital administration, healthcare providers, receptionists, and patients manage healthcare information securely and efficiently in one platform.

- Project Scope

The modules to be developed under the scope of the Hospital Management System are:

The authentication and login of users. User authentication and login. Patient Registration Doctor Management Appointment Scheduling Electronic Medical Records Prescription Management Billing Management Hospital Dashboard Report Generation

The project does not cover any pharmacy management, laboratory management, online payment integration, or mobile app. It is possible to add these features in future releases of the system.

- Agile Methodology Selection

Scrum is the Agile methodology that has been used for this project as it is a short iteration of software development known as Sprints. Throughout the development process, Scrum fosters teamwork, customer feedback, and continuous improvement (Sommerville, 2016).

The requirements in the Hospital Management System might change during development, making it suitable for use in Scrum. It lets new feature be added to the sprints without impacting the done work. Scrum also enhances the communication amongst the team members and delivers high quality software efficiently.

# Agile Project Plan

Trello will be the project management tool for the Hospital Management System. Trello makes it easy to keep track of project progress by organizing activities through boards, lists and cards.

# Execution Simulation

- Sprint Planning

The Project started with a Sprint Planning meeting with the Product Owner, Scrum Master, and Development Team. In the meeting, Product Owner showed the Product Backlog and discussed the requirements of the Hospital Management System. The team agreed on the effort required for each user story (using story points), and chose the most important tasks for Sprint 1. Sprint represented the objective of creating the basic modules, such as user login, patients enrollment, doctor management and appointment scheduling. In Sprint 2, the team was going to add medical records, prescription management, billing, and the hospital dashboard (Sommerville, 2016).

# Task Assignment

Sprint Planning was followed by the task allocation to the team members based on their skills and responsibilities. As the work moved from "To Do" to "In Progress" to "Done", team members added their respective tasks to Trello.

| Team Member | Assigned Tasks |
| --- | --- |
| Scrum Master | Managed Scrum meetings, monitored progress, and removed project obstacles. |
| Developer 1 | Developed the Login Module and Appointment Scheduling module |
| Developer 2 | Developed the Patient Registration and Medical Records modules. |
| Developer 3 | Developed the Doctor Management, Billing, and Dashboard modules. |
| Tester | Tested completed features, reported bugs, and verified fixes before Spint completion. |

# Simulation exercise – Daily Stand up Meetings.

The development team had a 15-minute Daily Stand-up Meeting each morning to discuss what was accomplished on the project. At the meeting each member was asked three questions:

- What did I finish last night?

- So what will I be working on today?

- Are there any obstacles preventing my work?

Example Stand-up Meeting

Developer 1

- Finished the Login module.

- Started developing Appointment Scheduling.

- No issues encountered.

Developer 2

- Finished up the Patient Registration module.

- Began working on Medical Records.

- Need to clarify patient data validation.

Developer 3

- Completed Doctor Management.

- Initialized a new Billing module.

- No blockers reported.

Scrum Master

- Reviewed project progress.

- Addressed a Data Validation problem raised by Developer 2.

- Updated the Trello's Sprint Board.

The effectiveness of these meetings was to enable the team to communicate effectively, to detect problems at an early stage and ensure that sprint goals stayed on track (Sommerville, 2016).

# Sprint Review

Completed modules were shown to the Product Owner at the end of each Sprint for review.

Sprint 1 Deliverables

- User Login

- Patient Registration

- Doctor Management

- Appointment Scheduling

These features have been approved by the Product Owner as well and he suggested for including the feature in a future Sprint.

Sprint 2 Deliverables

- Medical Records

- Prescription Management

- Billing System

- Hospital Dashboard

All completed modules were accepted by the Product Owner, and were found to fulfil the requirements of the project.

Sprint Retrospective

At the end of every Sprint, the Scrum team held a Sprint Retrospective to review the Scrum process.

What Went Well

- Cooperation among team members was good.

- Tasks were finished on schedule for the Sprint time frame.

- Communication was enhanced by daily stand up meetings.

- Testing was done continually, which led to fewer software defects.

Challenges Faced

- A few user stories needed to be further clarified by the Product Owner.

- There were some minor delays in integrating various modules.

Future Sprints improvements

- Enhance the estimation of tasks using story points.

- Provide more opportunities for developers to communicate during integration.

- Have further tests before Sprint completion.

The aim of the Sprint process is to test the product.

Overall, the Sprint process was successful, and it was seen that the Scrum framework worked well for the Hospital Management System project. The project was broken down into two Sprints, which enabled the team to deliver the most critical features first, while still being able to add feedback and improvements as they went. Organizing, tracking progress and work completed was a breeze with Trello. Daily stand up meetings helped to foster collaboration and allowed the team to quickly find and fix problems. Scrum ensured the continual delivery of working software and thus provided a well-organized and efficient development process (Sommerville, 2016; Gotterbarn et al., 1999).

Screenshots & Visuals

# Trello Screenshots & Visuals

Trello was used to plan and manage the project, as well as to keep the Sprint up to date and facilitate the team's collaboration. The following screenshots should be a part of the report to show the project planning process.

This should be the beginning of Trello board for the Hospital Management System. These lists should be included: Product Backlog, Sprint 1 – To Do, Sprint 1 – In Progress, Sprint 1 – Done, Sprint 2 – To Do, Sprint 2 – In Progress and Sprint 2 – Done. The board gives a general idea about the project structure and indicates the organization of the work prior to development.

Task Movement Between Lists

This should be a screen shot that shows that the task cards are progressing through Sprint from To Do to In Progress to Done. It illustrates how the Scrum process works and gives the team members a way to keep track of the status of each task at any moment. Trello's user-friendly interface lets you see the status of projects and what needs to be done next.

Sprint Progress

This screen shot should show the progress of Sprint 1 or Sprint 2, including the tasks that have been completed, those that are in progress, and tasks that are still to go. It shows how the Sprint goals were met by the ongoing monitoring and collaboration.

You can use this screen if you want the students to have their own Trello board. (Optional)

This screen shot should show all the tasks from the Sprint completed on the completed Trello board. It should demonstrate that all the user stories have been placed in the Done list, meaning that the Hospital Management System project has been completed.

Comparison & Reflection Scrum and Extreme Programming (XP)

Scrum and Extreme Programming (XP) are two Agile approaches that promote incremental software development and involve the customer in the process. They are different, however, in their main focus and development practices.

The emphasis of Scrum is primarily on project management, teamwork and structuring work using Product Backlogs, Sprint Planning, Daily Scrum meetings, Sprint Reviews and Sprint Retrospectives. It breaks the project down into small chunks of development known as Sprints, and it enables the team to deliver working software frequently and make adjustments as needs evolve (Sommerville, 2016).

However, in Extreme Programming (XP) software engineering practices are emphasized more. XP stresses collaboration in the form of pair programming, test-driven development (TDD), continuous integration, refactoring and continual customer interaction for enhancing software quality. Scrum outlines how the team "organizes and manages the project while XP gives more detailed technical practices to write high quality code" (Sommerville, 2016).

The chosen methodology for the project of Hospital Management System was Scrum due to the need for project planning with Trello. Scrum gives a clear structure to tasks, to who's responsible for what, to how the Sprint is progressing, and to how to work together. It was structured in a way that was easier to organize the project and deliver software incrementally.

Reflection on Tools Used and Project Planning Experience.

Trello was found to be a helpful project management system for planning and organization for the Hospital Management System. It offered a basic GUI to build Product Backlogs, Sprint Boards and task cards. The ability to track task progress through the movement of cards between the To Do, In Progress, and Done columns allowed team members to easily see where tasks were and enhance transparency and communication.

Teamwork and project organization was also improved by using Scrum. Sprint Planning was used to prioritize relevant tasks, Daily Stand-up Meetings to communicate regularly and the Sprint Reviews to provide ongoing feedback from the Product Owner. The project's two Sprints allowed for the development of features in a systematic manner while keeping the work manageable.

Overall this project gave me some great experience in Agile project management. It showed the importance of collaboration, to reduce project risks, and to make the software system development successful using Scrum and Trello. The project also emphasized the need for ethical software engineering practices, working together as a team and continually improving software when developing it (Sommerville, 2016; Gotterbarn et al., 1999).

References

Gotterbarn, D., Miller, K., & Rogerson, S. (1999). Software engineering code of ethics. Communications of the ACM, 42(10), 102–107. https://doi.org/10.1145/317665.317682

Sommerville, I. (2016). Software engineering (10th ed.). Pearson.